## Slide 1: MyIPFWAdvisor
Project Status Presentation,
6 February 2012

## Slide 2: Who Are We?
Marat Kurbanov
  Project Leader, Application Architect, Web Developer
Trent Forkert
  Asst. Project Leader, System Architect, System Dev.
Alek Bouillon
  Network Architect, Web Developer
YeiSol Woo
  Database Manager, Business Logic Dev.
Connor Becker
  Documentation Manager, Business Logic Dev.

## Slide 3: Outline
Project Recap
Member Status Reports
  Marat
  YeiSol
  Connor
  Trent
  Alek
Project Status
Questions

## Slide 4: Project Recap
For Those Not Familiar With The Subject,

## Slide 5: What is MyIPFWAdvisor?
The goal of the MyIpfwAdvisor project is to create an intelligent software system that will guide a student through course schedule construction from matriculation through graduation.
This will alleviate some of the pressure that advisors have been subjected to in recent years.
This will provide a standard first-response automated scheduling system for students.

## Slide 6: Member Status Reports
To Get An Idea Of What We’ve Been Doing,

## Slide 7: Marat Kurbanov
Created, Updated, and Modified Basic Flow Use Case Model

## Slide 9: YeiSol Woo
Create Individual Cmap
Usecase Model/Specification: User Login

## Slide 10: Individual Cmap

## Slide 11: Usecase Model: User Login

## Slide 12: Connor Becker
Helping get concept maps up and onto the public servers
Use-case specification for “Generate Student Preferences”

## Slide 13: Student Preferences?
Hard Data
Enrollment information
Dates and Grades for Taken Classes
Class standing
Soft Data
Student Availability
  Specified as an iCalendar file
Particular Course Choices
  What science classes to take
  What electives, etc.
Min/Max Credit Hours

## Slide 14: UML Use-Case Diagram

## Slide 15: Trent Forkert
  Use-Case specification for "Generate Schedule"
  Setting up Git repository for source code management
    Eclipse Integration
    Basecamp Integration

## Slide 16: Use-Case: Generate Schedule
  Connect the other parts of our system
    Preferences
    Bingo Sheet
    Course Schedule
    Sugar Constraint Solver
  Produce a potential schedule of courses

## Slide 17: Git
  Private repository on Bitbucket
    Includes Issue tracker and Wiki
  Integration into Eclipse IDE
    Full SCM support
    Partial Issues support
  Integration into BaseCamp
    Posts commit messages to BaseCamp

## Slide 18: Alek Bouillon

## Slide 19: Project Status
To Get An Idea of Where We’re Going,

## Slide 20: Project Status
Following our completion of use-case specifications, our project has moved into the RUP Construction phase.
In the process of building a tentative timetable (as a Gantt Chart) of how the sub-tasks will be scheduled
Our sponsor is confident we can get a working system up by the end of the semester!

## Slide 21: Working GANTT Chart

## Slide 22: Questions?
To Reply to Any Concerns or Comments,

## Slide 23: MyIPFWAdvisor
Thank You For Listening!

## Slide 24: Project Demo